ThoughtLink

From Brain to Robot

Team Execution Plan & Role Assignments

# 1. Challenge Summary

Build a real-time system that decodes non-invasive brain signals (EEG time-series) into high-level intent commands (left, right, forward, backward, rest) and routes them to a humanoid robot simulation. The goal is not teleoperation or motor control — it is an intent-to-action pipeline that is fast, stable, and accurate.

## Key Judging Criteria

- Intent decoding accuracy and robustness

- Inference speed and end-to-end latency

- Temporal stability (no oscillation or flicker between commands)

- False trigger suppression (confidence thresholds, debouncing, hysteresis)

- Scalability argument (could this supervise 100+ robots?)

- Demo clarity — is the full pipeline visually demonstrated?

# 2. Team Roles & Responsibilities

Our team of four is split into two technical roles and two non-technical roles. Every person has clear deliverables that contribute directly to the judging criteria.

Role 1: ML Engineer — Intent Decoder Owner: Team Member A (Technical)

- Mission: Build the classifier that takes raw brain signal windows and outputs structured intent predictions. - Input: Sliding window of EEG time-series data (e.g., 500ms–1s window, multi-channel). - Output (the contract): A JSON object per prediction cycle containing:

Model Output Specification (API Contract)

| Field | Type | Description |
| --- | --- | --- |
| predicted_class | string | One of: "left", "right", "forward", "backward", "rest" |
| confidence | float (0–1) | Probability score for the predicted class |
| all_probabilities | dict | Probability for each class, e.g., {"left": 0.82, "right": 0.05, ...} |
| is_above_threshold | boolean | True if confidence ≥ threshold (e.g., 0.75) |
| timestamp_ms | int | Timestamp of the prediction in milliseconds |
| inference_latency_ms | float | Time taken for the model to produce this prediction |

ML Engineer Deliverables:

- Trained model (start with logistic regression or SVM, then iterate)

- Preprocessing pipeline (windowing, filtering, feature extraction)

- A predict() function that accepts a raw signal window and returns the JSON above

- Accuracy, latency, and confusion matrix metrics on the test set

- Comparison of at least two models (simple vs. complex) with latency–accuracy tradeoff analysis

Role 2: Visualization Engineer — Dashboard & Demo Owner: Team Member B (Technical)

- Mission: Build a real-time dashboard that visualizes the full brain-to-robot pipeline and powers the demo. - Input: Consumes the JSON output from the ML model + raw signal data + robot simulation state. - Output: A web or desktop app with four synchronized panels.

Dashboard Panels:

| Panel | What It Shows |
| --- | --- |
| Signal Viewer | Scrolling multi-channel EEG waveform showing the raw brain data feeding into the model in real time. |
| Model Confidence | Live bar chart or radial gauge of class probabilities (left, right, forward, backward, rest) — updates each prediction cycle. |
| Decision Gate | Current active command, confidence score, threshold indicator (green = above threshold, grey = suppressed). Shows hysteresis and debouncing in action. |
| Robot State | Embed or mirror the provided simulation environment. Show the robot’s current position, active action, and movement trail or log. |

Visualization Engineer Deliverables:

- Working real-time dashboard (React, Streamlit, or Dash)

- Integration with ML model’s predict() output (consumes the JSON contract)

- Integration with the provided robot simulation and execution script

- Smooth, polished demo-ready interface for the final presentation

Role 3: Research & Strategy Lead Owner: Team Member C (Non-Technical)

- Mission: Own the research depth, scalability narrative, and technical storytelling that turns a good demo into a winning submission.

Key Responsibilities:

- Scalability Argument: Write a clear 1-page document explaining how this system could scale from 1 robot to 100+. Address latency budgets, parallel inference, prioritization queues, and when human attention becomes the bottleneck.

- Literature & Competitive Scan: Research existing BCI approaches (Neuralink, OpenBCI, EEGNet, etc.). Summarize what exists, what’s different about our approach, and what open research questions remain.

- Failure Mode Analysis: Document known failure modes: signal noise, electrode drift, inter-subject variability, adversarial edge cases. Propose mitigations. This is explicitly called out as bonus criteria.

- Metric Narratives: Work with the ML Engineer to turn raw numbers (accuracy, latency, confusion matrix) into clear, compelling charts and talking points for the presentation.

Role 4: Presentation & Demo Lead Owner: Team Member D (Non-Technical)

- Mission: Own the final pitch deck, demo script, and presentation delivery. Make sure judges understand and remember our work.

Key Responsibilities:

- Pitch Deck: Create a polished slide deck covering: the problem (why keyboards don’t scale), our approach, architecture diagram, live demo, results & metrics, scalability vision, and open questions.

- Demo Script & Rehearsal: Write a step-by-step demo script. Coordinate rehearsals. Plan a backup (recorded video) in case the live demo fails.

- Visual Assets: Create architecture diagrams, pipeline flow visuals, and any graphics needed for the deck. Ensure consistent branding.

- Time Management: Track team progress against milestones. Flag blockers early. Keep everyone aligned on the timeline below.

# 3. System Architecture

The system has three layers that connect end-to-end:

| Layer 1: Signal Input | Layer 2: ML Decoder | Layer 3: Execution & Viz |
| --- | --- | --- |
| Pre-recorded EEG data → windowed into fixed-length segments → fed to model at regular intervals. | Receives signal window → runs inference → outputs JSON prediction (class, confidence, probabilities, threshold check). | Dashboard consumes predictions → applies decision gate (hysteresis, debouncing) → sends command to simulation → displays everything live. |

# 4. Suggested Timeline

Adapt based on your hackathon duration. This assumes a 24–36 hour hackathon.

| Phase | ML Engineer | Viz Engineer | Non-Technical |
| --- | --- | --- | --- |
| Hours 1–4 | Load data, explore, build preprocessing pipeline | Set up app scaffold, connect to simulation script | Research BCI landscape, begin scalability writeup |
| Hours 5–8 | Train binary baseline (logistic reg / SVM), measure accuracy + latency | Build signal viewer + confidence panels with mock data | Draft pitch deck outline, create architecture diagram |
| Hours 9–14 | Iterate: multi-class, try CNN or RF, compare models | Integrate real model output, build decision gate panel | Write failure mode analysis, refine scalability argument |
| Hours 15–20 | Add temporal smoothing, hysteresis, optimize latency | Polish dashboard, embed simulation view, end-to-end test | Finalize deck slides, prepare demo script, rehearse |
| Hours 21–24+ | Final model selection, freeze, produce metrics report | Bug fixes, demo dry runs, record backup video | Full team rehearsal, timing, Q&A prep |

# 5. What Wins This Hackathon

Based on the evaluation criteria, here is what separates a good submission from a winning one:

| Most Teams Will... | We Will Also... |
| --- | --- |
| Train a classifier and show accuracy | Compare 2–3 models and quantify latency vs. accuracy tradeoff |
| Plug into the simulation | Build a full dashboard showing signal → model → decision → robot |
| Do single-frame predictions | Add temporal smoothing, hysteresis, and confidence gating |
| Show it works | Document failure modes and propose mitigations |
| Build a demo | Deliver a rehearsed, polished pitch with a scalability vision |

# 6. Resources

- Dataset: huggingface.co/datasets/KernelCo/robot_control

- Reference pipeline: github.com/Nabla7/brain-robot-interface

- Provided: Pre-recorded brain dataset (~5 hrs), humanoid simulation, execution script

- Suggested tools: Python, scikit-learn, PyTorch, Streamlit/Dash/React

A fast, simple model that works beats a slow, complex model that doesn’t.